Project Planning Phase

Project Planning Template (Product Backlog, Sprint Planning, Stories, Story points)

| Date | 27 June 2025 |
| --- | --- |
| Team ID | LTVIP2025TMID31924 |
| Project Name | HealthAI: Intelligent Healthcare Assistant Using IBM Granite |
| Maximum Marks | 5 Marks |

Product Backlog, Sprint Schedule, and Estimation (4 Marks)

Use the below template to create product backlog and sprint schedule

| Sprint | Functional Requirement (Epic) | User Story Number | User Story / Task | Story Points | Priority | Team Members |
| --- | --- | --- | --- | --- | --- | --- |
| Sprint-1 | Patient Chat System | USN-2 | As a user, I can chat with the Health AI for consultation | 3 | High | Aakarsha, Alekhya, Reshma, Sreevalli |
| Sprint-2 | Disease Prediction System | USN-3 | The system predicts disease based on user symptoms | 3 | High | Aakarsha, Alekhya, Reshma, Sreevalli |
| Sprint-2 | Treatment Plan Generator | USN-4 | AI suggests treatment plans for the diagnosed condition | 2 | Medium | Aakarsha, Alekhya, Reshma, Sreevalli |
| Sprint-3 | Health Analytics Dashboard | USN-5 | Users can view their health records and predictions in a dashboard | 2 | Medium | Aakarsha, Alekhya, Reshma, Sreevalli |
| Sprint-3 | Patient Data Generation | USN-6 | System collects and stores user health data for analytics | 2 | Medium | Aakarsha, Alekhya, Reshma, Sreevalli |
| Sprint-4 | Patient Profile Management | USN-7 | As a user, I can manage and update my profile information | 3 | High | Aakarsha, Alekhya, Reshma, Sreevalli |

Project Tracker, Velocity & Burndown Chart: (4 Marks)

| Sprint | Total Story Points | Duration | Sprint Start Date | Sprint End Date (Planned) | Story Points Completed (as on Planned End Date) | Sprint Release Date (Actual) |
| --- | --- | --- | --- | --- | --- | --- |
| Sprint-1 | 8 | 2 Days | 20 June 2025 | 21 June 2025 | 8 | 21 June 2025 |
| Sprint-2 | 8 | 2 Days | 22 June 2025 | 23 June 2025 | 8 | 23 June 2025 |
| Sprint-3 | 6 | 2 Days | 24 June 2025 | 25 June 2025 | 6 | 25 June2025 |
| Sprint-4 | 5 | 2 Days | 25 June 2025 | 26 June2025 | - | - |

Velocity:

Team Average Velocity (AV):

22 story points over 3 completed sprints (6 days)

AV = 22 / 6 = ~3.66story points/day